# MediChain Project Continuation Document

Purpose: If the chat is lost, paste this document into a new ChatGPT conversation so development can continue from the exact current state.

## Project Overview

Project Name: MediChain
Goal: Enterprise-grade Blockchain-Based Fake Medicine Verification System

Tech Stack:
- ASP.NET Core 10 Web API
- C#
- SQL Server
- Entity Framework Core (Code First)
- React (planned)
- Solidity + Hardhat (planned)
- JWT Authentication (planned)
- QR Code Generation (planned)
- Git + GitHub

## Completed Work

GitHub repository created: https://github.com/Pratham-dev05/MediChain

Clean Architecture solution created with projects: MediChain.API, MediChain.Core, MediChain.Application, MediChain.Infrastructure

Swagger configured and working.

Health API implemented (/api/health).

SQL Server installed and connected.

SSMS installed and verified.

Entity Framework Core configured.

ApplicationDbContext created.

Initial migration created.

Database 'MediChainDb' created.

Users table created.

BaseEntity created.

User entity created.

UserRole enum created.

Medicine entity created.

MedicineUnit entity created.

MedicineStatus enum created.

ApplicationDbContext updated with Users, Medicines and MedicineUnits DbSets.

Project builds successfully with no errors.

## Current Folder Structure

backend/
├── MediChain.API
├── MediChain.Core
│   ├── Entities
│   │   ├── BaseEntity.cs
│   │   ├── User.cs
│   │   ├── Medicine.cs
│   │   └── MedicineUnit.cs
│   └── Enums
│       ├── UserRole.cs
│       └── MedicineStatus.cs
├── MediChain.Application
└── MediChain.Infrastructure
    └── Data
        └── ApplicationDbContext.cs

## Current Database State

Database: MediChainDb

Existing tables:
- Users
- __EFMigrationsHistory

NOTE:
Medicine and MedicineUnit entities exist in code, but NO migration has been created for them yet.

## Important Decisions

Do NOT generate a new migration until the remaining domain model is finalized.

Use Fluent API for configuration instead of Data Annotations.

Use Controllers (not Minimal APIs) for business features.

Follow Clean Architecture.

Commit and push after every completed sprint.

## Next Sprint (Resume From Here)

Start Sprint 3 Phase 2.

Tasks:
1. Finalize domain model.
2. Create:
   - OwnershipHistory
   - FakeReport
   - AuditLog
   - TransferType enum
   - ReportStatus enum
3. Add navigation properties.
4. Add Fluent API configurations.
5. Update ApplicationDbContext.
6. Run dotnet build.
7. Create second EF migration.
8. Update database.
9. Commit and push to GitHub.

## Future Roadmap

Sprint 4 - JWT Authentication + BCrypt + Roles

Sprint 5 - Medicine CRUD + Batch Generation + QR Generation

Sprint 6 - Blockchain (Solidity, Hardhat, Ethereum)

Sprint 7 - React Frontend

Sprint 8 - QR Verification + AI Fraud Detection + Deployment

## Prompt To Continue In A New Chat

Read this document completely.
Assume all completed steps are already implemented.
Continue the MediChain project from 'Sprint 3 - Phase 2' without repeating completed work.
Maintain Clean Architecture, ASP.NET Core 10, SQL Server, Entity Framework Core, and enterprise coding standards.